RESEARCH AND DEVELOPMENT PROPOSAL

(Submitted for Supervisory Review and Institutional Consideration)

SETU

Structural Evaluation and Thickness Underwriting

A Reliability-Based Artificial Intelligence Framework for Residual-Life Prediction and Maintenance Prioritisation of Concrete Pavements

| Particulars | Details |
| --- | --- |
| Title of the Proposal | SETU — A Reliability-Based Artificial Intelligence Framework for Residual-Life Prediction and Maintenance Prioritisation of Concrete Pavements |
| Broad Subject Area | Civil Engineering — Transportation / Pavement Engineering |
| Sub-Area | Rigid Pavement Design, Reliability Analysis, Applied Machine Learning, Infrastructure Asset Management |
| Proposed by | [Name of Investigator] |
| Designation | [Designation] |
| Department | Department of Civil Engineering |
| Institution | [Name of Institution] |
| Supervisor | [Name and Designation of Supervisor] |
| Proposed Duration | 24 months (Phase I: 12 months; Phase II: 12 months) |
| Nature of Proposal | Applied research with translational and commercialisation potential |
| Date of Submission | ________________ |

Note: This proposal is submitted for the guidance and approval of the Supervisor. Fields marked [ ] are to be completed prior to formal institutional submission.

# TABLE OF CONTENTS

| Sl. | Section | Page |
| --- | --- | --- |
| 1. | Executive Summary | 3 |
| 2. | Introduction and Background | 3 |
| 3. | Statement of the Problem | 4 |
| 4. | Review of Literature and State of the Art | 5 |
| 5. | Research Gap Identified | 6 |
| 6. | Objectives of the Proposed Work | 6 |
| 7. | Methodology | 7 |
| 8. | Preliminary Work Already Completed | 9 |
| 9. | Expected Outcomes and Deliverables | 10 |
| 10. | Work Plan and Time Schedule | 11 |
| 11. | Budget Estimate | 11 |
| 12. | Utilisation of Results and Commercialisation Potential | 12 |
| 13. | Risk Analysis and Mitigation | 13 |
| 14. | Ethical, Legal and Regulatory Compliance | 13 |
| 15. | Conclusion | 14 |
|  | References | 14 |

# 1. EXECUTIVE SUMMARY

Concrete (rigid) pavements are designed once, at the planning stage, using single representative values for subgrade support, concrete strength, temperature differential and projected traffic. In reality each of these quantities varies continuously along the alignment of a highway. The prevailing practice accommodates this variability by adopting a uniform design thickness together with a blanket margin of safety applied along the entire stretch.

This practice produces two simultaneous and opposite inefficiencies. Where ground conditions are more favourable than assumed, concrete is provided in excess of requirement, at avoidable cost and avoidable embodied carbon. Where conditions are less favourable than assumed, distress develops earlier than the design life, and the owning authority has no means of identifying which segments are at risk until visible failure occurs.

The proposed work develops SETU, a reliability-based computational framework that treats the governing design parameters as statistical distributions rather than deterministic values, propagates that uncertainty through the cumulative fatigue damage formulation already prescribed in IRC:58, and thereby produces (i) a thickness requirement that varies along the alignment at a stated level of reliability, and (ii) a continuously updated estimate of residual life and distress risk for each segment of an in-service pavement. A machine-learning layer is superposed on the mechanistic core to correct systematic deviation between predicted and observed distress, without displacing the codal formulation.

The framework requires no additional field instrumentation. It operates upon records that highway projects are already required to generate: pour registers, cube and beam test results, subgrade investigation data, traffic census returns and periodic condition surveys. A verified computational core has already been implemented and tested, and is described in Section 8.

# 2. INTRODUCTION AND BACKGROUND

India has undertaken the largest programme of concrete road construction in its history. Rigid pavements are increasingly preferred on high-volume corridors on account of their longer service life, lower maintenance demand and superior performance under heavy commercial vehicle loading. A substantial proportion of this network is now approaching the age at which fatigue-related distress characteristically begins to appear.

Concurrently, the institutional framework for highway delivery has shifted towards concession-based models, in which a private entity assumes responsibility for the condition of the pavement over a period of fifteen to thirty years. For such an entity, the timing and location of maintenance intervention is a direct financial exposure rather than an administrative matter. There exists, for the first time, an institutional stakeholder with a quantified commercial incentive to predict pavement deterioration in advance.

The design of plain jointed rigid pavements in India is governed by IRC:58, which prescribes a mechanistic-empirical procedure founded upon the cumulative fatigue damage concept. The procedure computes flexural stress arising from the combined action of axle loading and temperature differential, expresses that stress as a ratio of the modulus of rupture of the concrete, determines the corresponding allowable number of load repetitions, and sums the damage contributions of the axle load spectrum in accordance with Miner's hypothesis. Acceptance requires that the cumulative fatigue damage should not exceed unity.

The formulation is sound. The limitation addressed in this proposal does not lie in the mechanics, but in the manner in which the mechanics are applied: the computation is performed once, with deterministic inputs, and is never subsequently revisited against the conditions actually realised on site.

# 3. STATEMENT OF THE PROBLEM

The parameters governing rigid pavement performance are not deterministic quantities. The following table summarises the divergence between design assumption and field reality, together with the coefficient of variation typically observed.

| Design parameter | Treatment in practice | Field reality | Typical CoV |
| --- | --- | --- | --- |
| Modulus of subgrade reaction, k | Single value from limited plate load tests or CBR correlation | Varies continuously along the alignment with soil type, moisture and compaction | 0.20 – 0.35 |
| Flexural strength (modulus of rupture) | Single specified characteristic value | Varies between pours, batches and seasons | 0.10 – 0.15 |
| Elastic modulus, E | Single value or correlation with compressive strength | Varies with mix, aggregate and maturity | 0.10 – 0.15 |
| Slab thickness, h | Nominal design value | Subject to construction tolerance and sub-base irregularity | 0.02 – 0.05 |
| Traffic (commercial vehicles) | Projected figure from a traffic census | Subject to projection error, overloading and diversion | 0.15 – 0.30 |

Table 3.1 — Divergence between design assumption and field reality. Coefficients of variation are indicative and are to be replaced by project-specific values wherever test records permit.

Because the design computation is deterministic, this variability is accommodated by a uniform margin of safety applied along the entire length of the pavement. Two consequences follow, and they occur simultaneously on the same project:

Over-provision on favourable segments. Concrete is provided in excess of requirement, incurring avoidable cost and avoidable embodied carbon over long stretches of favourable ground.

Premature distress on unfavourable segments. Distress develops earlier than the intended design life. The owning authority possesses no analytical means of identifying which segments are at risk, and consequently maintenance is undertaken reactively, after visible failure, when the cost of rectification is substantially greater.

The central question that the industry is presently unable to answer may be stated concisely as follows:

“Which segment of this pavement will fail first, when will it fail, and what is the financial consequence of deferring intervention?”

The data required to answer this question is, in substantial part, already generated and archived in the ordinary course of highway construction and operation. It is not analysed in an integrated manner, and it is not related back to the mechanistic damage model from which the design was originally derived.

# 4. REVIEW OF LITERATURE AND STATE OF THE ART

### 4.1 Mechanistic basis

Westergaard (1926) established the closed-form solution for stresses in a concrete slab resting on a dense-liquid (Winkler) foundation for interior, edge and corner loading. Ioannides, Thompson and Barenberg (1985) reconsidered and corrected these solutions and established the conditions under which each is applicable. These solutions remain the analytical basis of rigid pavement stress computation and are adopted in the present work as the deterministic core.

The fatigue behaviour of concrete under repeated flexural stress is characterised by the stress ratio, the ratio of applied flexural stress to the modulus of rupture. The Portland Cement Association (1984) formalised the relationship between stress ratio and allowable repetitions, together with the erosion criterion governing foundation damage. Miner (1945) provides the linear damage summation hypothesis by which the contributions of individual axle load groups are combined. IRC:58 adopts this framework for Indian conditions.

### 4.2 Reliability in pavement design

The treatment of pavement design parameters as random variables is well-established in the international literature, and reliability concepts are incorporated in the AASHTO design framework through a reliability level and an overall standard deviation. However, the reliability factor in such formulations is applied as a global multiplier, and does not resolve variability at the level of individual segments of a specific alignment. The present proposal advances the treatment from a global factor to a segment-resolved probabilistic computation.

### 4.3 Machine learning in pavement engineering

Machine learning has been applied extensively to pavement condition prediction, principally through the correlation of condition indices with age, traffic and climatic variables. Two limitations recur in this body of work. First, purely data-driven models require extensive historical condition records, which are seldom available at the necessary resolution in the Indian context. Second, and more seriously for professional adoption, such models do not admit interpretation in terms of the governing codal provisions, and consequently cannot readily be relied upon by an engineer who must accept professional responsibility for the recommendation.

### 4.4 Pavement management systems

Established pavement management systems operate principally at the network level and are oriented towards flexible pavements, employing statistical condition indices and deterioration curves. They are not generally constructed upon slab-level mechanistic damage accumulation, and their calibration to Indian rigid pavements under IRC provisions has received limited attention.

# 5. RESEARCH GAP IDENTIFIED

The review discloses the following specific gaps:

Deterministic application of a probabilistic phenomenon. The cumulative fatigue damage formulation of IRC:58 is applied once, at the design stage, as a check. It is not employed forward in time as a predictive instrument for an in-service pavement.

Absence of segment-level resolution. Reliability is introduced through global factors rather than through segment-resolved analysis reflecting the actual variability of a particular alignment.

Disjunction between mechanistic and data-driven methods. Data-driven condition models and mechanistic design models exist as separate traditions. A hybrid formulation, in which the codal mechanics provide the prediction and machine learning corrects only the residual, has not been established for Indian rigid pavements.

Non-utilisation of existing construction records. Records generated during construction — pour registers, cube results, subgrade data — are archived for contractual compliance and are not subsequently related to the mechanistic model to yield an as-built reliability assessment.

# 6. OBJECTIVES OF THE PROPOSED WORK

The proposed work is directed towards the following objectives:

Objective 1: To formulate a probabilistic extension of the IRC:58 cumulative fatigue damage procedure, in which subgrade reaction, flexural strength, elastic modulus, slab thickness and traffic volume are represented as statistical distributions, and to establish by Monte Carlo simulation the resulting distribution of cumulative fatigue damage and the associated probability of failure.

Objective 2: To develop a reliability-based thickness determination procedure, yielding the minimum slab thickness required to achieve a stated reliability for a given segment, and thereby to quantify the material saving achievable on favourable segments and the additional provision required on unfavourable segments.

Objective 3: To establish a residual-life and distress-risk estimation procedure for in-service pavements, by applying the damage accumulation model forward in time, incorporating as-built material and construction data together with observed traffic and climatic conditions.

Objective 4: To develop a hybrid predictive formulation, in which a machine-learning model is trained upon the residual between mechanistically predicted and field-observed distress, so that local effects not captured by the codal formulation are accommodated without displacing the codal basis of the prediction.

Objective 5: To formulate a maintenance prioritisation procedure, ranking segments by the expected cost of deferred intervention, computed as the product of the probability of distress and the differential between preventive and corrective treatment cost.

Objective 6: To validate the framework, by retrospective application to existing concrete pavement sections of known condition and construction history, and to establish the accuracy of prediction against documented distress.

# 7. METHODOLOGY

The framework is organised in four computational layers. The arrangement is deliberate: the deterministic codal formulation is retained as the foundation, and each successive layer adds information without displacing the layer beneath it. At zero input variability the framework reduces exactly to the conventional IRC:58 computation, and this property has been verified by automated test (Section 8).

| Layer | Function | Basis | Output |
| --- | --- | --- | --- |
| Layer 1** Mechanistic core | Computation of flexural stress, stress ratio, allowable repetitions and cumulative fatigue damage | Westergaard solutions; IRC:58 fatigue formulation; Miner's hypothesis | Deterministic damage state, every quantity traceable to a clause |
| Layer 2** Probabilistic propagation | Monte Carlo simulation over the distributions of k, MR, E, h and traffic | Reliability theory; lognormal representation of positive quantities | Distribution of cumulative damage; probability of failure; reliability index |
| Layer 3** Machine-learning residual correction | Regression upon the residual between predicted and observed distress | Gaussian Process regression, providing calibrated uncertainty | Corrected forecast with confidence interval |
| Layer 4** Decision engine | Comparison of the cost of present intervention against the probability-weighted cost of deferred intervention | Expected-value decision analysis | Ranked maintenance schedule with associated financial consequence |

Table 7.1 — Layered architecture of the SETU framework.

### 7.1 Rationale for the hybrid formulation

The decision to constrain the machine-learning component to the correction of residuals, rather than to permit direct prediction of pavement performance, is fundamental to the proposal and is justified on three independent grounds.

Professional accountability. A prediction produced by an uninterpretable model cannot be relied upon by an engineer who must accept professional responsibility for it. A prediction expressed as a codal computation together with a bounded correction remains open to professional scrutiny.

Data efficiency. Purely data-driven models require extensive training data. Where the mechanistic model supplies the principal signal, the learned component need only account for a small residual, and useful accuracy is attainable with datasets of the order of a few hundred observations.

Regulatory admissibility. Output that cites the governing clause is admissible in the technical documentation that accompanies a highway project. Output that cannot be so traced is not.

### 7.2 Data sources

The framework is designed to operate upon records already generated in the ordinary course of construction and operation, and does not require the installation of instrumentation:

Subgrade and sub-base investigation records (CBR, plate load tests) — distribution of the modulus of subgrade reaction along the alignment

Concrete pour registers and cube/beam test results — distribution of flexural strength, resolved by chainage and date

Batching plant and mix design records — material characteristics and their variability

Traffic census and toll plaza classification data — axle load spectrum and growth rate

Meteorological records — temperature differential regime

Periodic condition and distress surveys — observed distress for calibration of Layer 3

### 7.3 Validation strategy

Validation of a deterioration model is constrained by the fact that pavements deteriorate over years. Three complementary strategies are therefore adopted:

Retrospective validation. Application of the framework to existing pavement sections of known age, construction record and documented condition, and comparison of predicted with observed distress.

Accelerated segments. Selection of heavily trafficked corridors, on which damage accumulates more rapidly, so as to shorten the interval required for prospective confirmation.

Analytical verification. Verification that the framework reproduces the deterministic IRC:58 result at zero variability, and that all monotonic physical relationships are preserved. This has been implemented as an automated test suite and is reported in Section 8.

# 8. PRELIMINARY WORK ALREADY COMPLETED

A functioning computational core has been implemented and verified prior to the submission of this proposal. The work is not conceptual; the following components are operational.

| Component | Description | Status |
| --- | --- | --- |
| Analytical stress module | Westergaard interior, edge and corner stress and deflection; radius of relative stiffness; equivalent radius of resisting section; composite modulus of subgrade reaction | Implemented and verified |
| Fatigue and damage module | Stress ratio, allowable repetitions across the three fatigue branches, Miner summation over an axle load spectrum, residual life with traffic growth, erosion susceptibility index | Implemented and verified |
| Reliability module | Monte Carlo propagation over lognormal and normal input distributions; probability of failure; reliability index; bisection search for reliability-based thickness | Implemented and verified |
| Verification test suite | 31 automated tests encoding physical invariants and the reduction to the deterministic codal result | 31 of 31 passing |

Table 8.1 — Status of the implemented computational core.

### 8.1 Illustrative result

The following illustrates the principal contribution of the framework. Two segments of a single notional corridor are analysed. They are identical in every respect except the quality of the subgrade. A conventional deterministic design would specify a single uniform thickness for both.

| Modulus of subgrade reaction, k (MPa/mm) | Thickness required for 90% reliability (mm) | Departure from a uniform 300 mm design |
| --- | --- | --- |
| 0.200 (very good) | 285 | 28 mm less than 320 mm case |
| 0.150 (good) | 295 | 5 mm saving |
| 0.110 (fair) | 300 | no change |
| 0.080 (poor) | 305 | 5 mm additional |
| 0.045 (very poor) | 320 | 20 mm additional required |

Table 8.2 — Reliability-based thickness requirement as a function of subgrade quality, at a target reliability of 90 per cent. Computed using the implemented module; axle load spectrum and material parameters held constant.

The spread of 35 mm across the same corridor is the quantity that a uniform design necessarily conceals. On favourable segments the framework identifies material that may be safely omitted; on unfavourable segments it identifies provision that is required in order to attain the same reliability. Both results proceed from a single computation, and both are expressed in terms of the codal damage formulation.

It is emphasised that these figures are illustrative and are produced with indicative coefficients of variation. Project-specific values derived from the client's own test records are to be substituted before any design application.

# 9. EXPECTED OUTCOMES AND DELIVERABLES

| Sl. | Deliverable | Nature |
| --- | --- | --- |
| 1 | A validated probabilistic extension of the IRC:58 cumulative fatigue damage procedure | Methodological contribution |
| 2 | A reliability-based thickness determination procedure with quantified material and carbon saving | Design methodology |
| 3 | A residual-life and distress-risk estimation procedure for in-service concrete pavements | Asset management methodology |
| 4 | A hybrid mechanistic–machine-learning predictive model with calibrated uncertainty | Computational contribution |
| 5 | A maintenance prioritisation procedure with associated financial consequence | Decision-support methodology |
| 6 | A verified open computational implementation with automated test suite | Software deliverable |
| 7 | Publications in peer-reviewed journals and presentation at professional fora | Dissemination |
| 8 | A demonstration study on an identified corridor | Field validation |

# 10. WORK PLAN AND TIME SCHEDULE

| Phase | Activity | Months | Milestone |
| --- | --- | --- | --- |
| I | Literature consolidation; compilation of variability statistics for Indian materials and subgrades | 1 – 3 | Parameter database |
| I | Refinement and extension of the mechanistic core; incorporation of temperature differential and top-down cracking | 3 – 6 | Extended Layer 1 |
| I | Development and verification of the probabilistic layer | 5 – 9 | Validated Layer 2 |
| I | Identification of case-study corridors; acquisition of construction and condition records | 7 – 12 | Field dataset assembled |
| II | Retrospective validation against documented distress | 12 – 16 | Accuracy established |
| II | Development of the machine-learning residual layer | 14 – 19 | Validated Layer 3 |
| II | Decision engine and maintenance prioritisation procedure | 18 – 21 | Layer 4 complete |
| II | Demonstration study, documentation and dissemination | 20 – 24 | Publications; final report |

# 11. BUDGET ESTIMATE

The proposal is deliberately structured so as to require minimal capital outlay. No field instrumentation, proprietary software licence or high-performance computing facility is necessary. The computational methods adopted execute on ordinary desktop hardware, and the implementation employs open-source components throughout.

| Head | Year 1 (Rs.) | Year 2 (Rs.) | Total (Rs.) | Justification |
| --- | --- | --- | --- | --- |
| Manpower (Junior Research Fellow, if sanctioned) | 3,72,000 | 3,72,000 | 7,44,000 | Data compilation, field liaison, model development |
| Travel and field visits | 60,000 | 80,000 | 1,40,000 | Site inspection, record collection, condition survey |
| Consumables and data acquisition | 40,000 | 40,000 | 80,000 | Traffic data, meteorological records, standards |
| Contingency | 25,000 | 25,000 | 50,000 | — |
| Publication and dissemination | 20,000 | 60,000 | 80,000 | Journal charges, conference participation |
| Total | 5,17,000 | 5,77,000 | 10,94,000 |  |

The budget is indicative and may be reduced substantially if the work is undertaken without a sanctioned fellowship. The computational component of the proposal carries no cost.

# 12. UTILISATION OF RESULTS AND COMMERCIALISATION POTENTIAL

The outcome of the work admits application at three levels, and the translational pathway is set out here in the interest of transparency.

### 12.1 Academic and professional utilisation

Contribution towards the eventual incorporation of reliability-based provisions in Indian rigid pavement design practice.

Provision of a verified open computational implementation for use by researchers and practitioners.

Establishment of a database of parameter variability for Indian materials and subgrade conditions, presently not consolidated.

### 12.2 Institutional utilisation

Highway authorities may employ the framework to allocate constrained maintenance budgets on an objective and auditable basis, in place of uniform or reactive allocation.

Concessionaires responsible for pavement condition over a concession period may forecast maintenance liability and schedule intervention before distress becomes visible.

Design consultants may offer reliability-based design as a differentiated professional service.

### 12.3 Commercialisation pathway

The framework admits development into a professional service and subsequently into a software platform. The progression is incremental and each stage is self-supporting:

| Stage | Offering | Basis |
| --- | --- | --- |
| 1 | Open reliability-based design calculator, made freely available | Dissemination and professional adoption |
| 2 | Residual-life and maintenance prioritisation study for a specified corridor | Professional consultancy engagement |
| 3 | Continuously updated condition and risk platform | Subscription service |
| 4 | Network-level prioritisation across a portfolio of assets | Institutional engagement |

The economic proposition rests upon a well-documented characteristic of pavement maintenance, namely that the cost of intervention increases sharply, and non-linearly, once distress has become manifest. Preventive treatment applied to a correctly identified segment is a fraction of the cost of reconstruction of the same segment after failure. A framework that redirects even a modest proportion of an existing maintenance budget from segments that do not require intervention to segments that do will recover its cost within a single maintenance season.

# 13. RISK ANALYSIS AND MITIGATION

| Risk | Assessment | Mitigation |
| --- | --- | --- |
| Access to construction and condition records may be restricted, as such records may disclose deficiencies in past construction | High | The framework is presented as a forward-looking asset management instrument and not as an audit. Initial application to newly constructed corridors, where records are complete and no adverse inference arises. |
| Prospective validation requires a period of years, as pavements deteriorate slowly | High | Retrospective validation against sections of known condition; selection of heavily trafficked corridors for accelerated confirmation. |
| Field records may be incomplete or of variable quality | Moderate | The mechanistic core operates without the machine-learning layer; missing data widens the reported confidence interval rather than preventing computation. |
| Institutional procurement cycles are extended | Moderate | Initial engagement with concessionaires and consultants, in which decision-making is more direct. |
| Reproduction of codal provisions is subject to copyright vesting in the issuing body | Moderate | The computational procedure and numerical relationships are implemented; no protected expression is reproduced. Every output cites the governing clause and directs the user to the standard. Formal permission is being sought. |
| Predictions may be relied upon as design in substitution for professional judgement | Moderate | Output is expressed as decision support requiring the approval of a qualified engineer; confidence intervals and out-of-range warnings are reported with every result; a complete computation trace is provided. |

# 14. ETHICAL, LEGAL AND REGULATORY COMPLIANCE

Research ethics. The work involves no human or animal subjects and requires no ethical clearance on that account.

Intellectual property in codal provisions. Copyright in Indian Standards and in the publications of the Indian Roads Congress vests in the respective issuing bodies. The implementation reproduces computational procedures and numerical relationships only; no protected expression, table layout or clause text is reproduced. Formal permission for reproduction of extracts is being sought from the respective authorities.

Confidentiality of client data. Construction and condition records obtained from any authority or concessionaire will be treated as confidential, employed solely for the purposes of the research, and reported in anonymised or aggregated form unless express written consent is obtained.

Data protection. Where personal data is processed in any subsequent software deployment, the requirements of the Digital Personal Data Protection Act, 2023 will be complied with, including the principle of data minimisation. The technical records upon which the framework operates are material and asset records and do not ordinarily constitute personal data.

Professional responsibility. All output is advisory. The framework does not substitute for design by a qualified engineer, and every report will carry an express statement to that effect together with the identity of the approving engineer.

# 15. CONCLUSION

Concrete pavements are presently designed upon assumptions that are not revisited, and maintained upon observation that arrives too late. The consequence is the simultaneous waste of material where conditions are favourable and the premature failure of segments where they are not. The mechanistic framework required to address this is already prescribed in IRC:58; what is absent is its probabilistic extension, its application forward in time, and its calibration against the records that construction already generates.

The proposed work supplies these elements. It does not displace the codal procedure but extends it, reducing exactly to the conventional computation when variability is absent, and adding information regarding the margin that actually exists when variability is present. It requires no instrumentation, no proprietary software and no significant capital outlay, and a verified computational core has already been implemented.

The approval and guidance of the Supervisor is respectfully sought, together with such institutional support as may be considered appropriate for the acquisition of field records and the identification of a suitable corridor for demonstration.

| _______________________ (Signature of the Investigator) | _______________________ (Signature of the Supervisor) |
| --- | --- |

# REFERENCES

[1]  IRC:58 — Guidelines for the Design of Plain Jointed Rigid Pavements for Highways. Indian Roads Congress, New Delhi.

[2]  IRC:SP:83 — Guidelines for Maintenance, Repair and Rehabilitation of Cement Concrete Pavements. Indian Roads Congress, New Delhi.

[3]  IRC:44 — Guidelines for Cement Concrete Mix Design for Pavements. Indian Roads Congress, New Delhi.

[4]  IS 456:2000 — Plain and Reinforced Concrete: Code of Practice. Bureau of Indian Standards, New Delhi.

[5]  IS 10262:2019 — Concrete Mix Proportioning: Guidelines. Bureau of Indian Standards, New Delhi.

[6]  Westergaard, H. M. (1926). Stresses in concrete pavements computed by theoretical analysis. Public Roads, 7(2), 25–35.

[7]  Ioannides, A. M., Thompson, M. R., & Barenberg, E. J. (1985). Westergaard solutions reconsidered. Transportation Research Record, 1043, 13–23.

[8]  Miner, M. A. (1945). Cumulative damage in fatigue. Journal of Applied Mechanics, 12(3), A159–A164.

[9]  Portland Cement Association (1984). Thickness Design for Concrete Highway and Street Pavements. Skokie, Illinois.

[10]  Teller, L. W., & Sutherland, E. C. (1935). The structural design of concrete pavements. Public Roads, 16(8–10).

[11]  AASHTO (1993). Guide for Design of Pavement Structures. American Association of State Highway and Transportation Officials, Washington, D.C.

[12]  Ministry of Road Transport and Highways. Specifications for Road and Bridge Works. Indian Roads Congress, New Delhi.

[13]  National Highways Authority of India (2025). Maintenance Manual.